Sprint 2 Report- Team 204

One use library, one use a complex algorithms.

Junit test case needed for self-defined algorithm.

Upload function and UI ready, upload zip file.

Stuents, admin and professor has different UI.

Plagiarism graph, and highlight plagiarism code.

Finish stretch : Performs comparisons for any new submission from same two students, e.g., incremental comparisons

**Problems:**

Your own Algorithm cannot run on server, only in local.

admin UI not merged to master when presentation

Your smart commit keeps having error.

Graph is nice, but UI for result page need to be improved.

Cannot use uploaded file to run comparison.

MIngchao Wu: folder comparison algorithm, admin , students UI

VarunNandu: database schema, backend models, crud operation

Krrish Mittal: use jplag compare data from database,

Harsha Rahul Boggaram: controllers, login register, graph, frontend service.

Grade: 90